# TargetAI — 1-Page Go-To-Market Roadmap

Counselor-Led → Student-Activated → Platform Scale

Product Reality (Baseline)

- Counselor View: Ready

- Student View: Almost ready

- Essay feature: Clustering / analysis only (non-generative)

- Core advantage: Trust-first, counselor-aligned AI workspace

Phase 1 — Counselor Credibility Pilot (Month 0–2)

Objective: Trust, validation, language refinement

Audience: Independent counselors, small counseling firms

- Ship: Counselor dashboard, essay clustering, meeting summaries, ethics commitment

- Do not: Public student signup, student pricing, ads

- GTM: Founder-led outreach, private demos, 10–20 counselors

- Success: Counselor NPS ≥ 8, strong referrals

Phase 2 — Firm Distribution (Month 2–4)

Objective: Scaled usage through firms

Audience: Counseling firms with existing students

- Ship: Counselor View + private Student View, firm admin, per-student pricing

- Guardrails: No public signup, no student billing

- GTM: Firm partnerships, referrals

- Success: Active students per firm, renewal intent

Phase 3 — Student Activation (Month 4–6)

Objective: Student engagement

Audience: Students inside firms

- Ship: Student dashboard, clustering insights, tasks & timelines

- GTM: Counselor invitations, referrals

- Success: Weekly active rate, <10 min time-to-first-value

Phase 4 — Direct Student & Parent Growth (Month 6+)

Objective: Platform expansion

Audience: Parents & students outside firms

- Ship: Public signup, pricing ($19–$39), counselor marketplace

- GTM: Content, referrals, school counselor allies

- Success: Paid conversion, retention

Non-Negotiables

- AI prepares. Counselors decide. Students grow.

- No AI essay writing

- No acceptance guarantees

- Student & counselor data ownership