# TargetAI Go-To-Market Roadmap

Counselor-Led → Student-Activated → Platform Scale

Version 2.0  |  December 2025  |  Confidential

# Executive Summary

This roadmap outlines a four-phase strategy to establish TargetAI as the trusted AI-powered platform for college counseling. The approach prioritizes building credibility with professional counselors before expanding to direct student and parent markets.

## Key Strategic Principles

- AI prepares. Counselors decide. Students grow. - No AI essay writing — maintaining academic integrity - No acceptance guarantees — honest, ethical guidance - Student & counselor data ownership — trust through transparency

# Product Reality (Baseline)

| Counselor View | Ready |
| --- | --- |
| Student View | Almost Ready |
| Essay Feature | Clustering & analysis only (non-generative) |
| Core Advantage | Trust-first, counselor-aligned AI workspace |

# Phase 1: Counselor Credibility Pilot  (Months 0–2)

Objective: Build trust, validate product-market fit, refine messaging

Target Audience: Independent counselors, small counseling firms

### Deliverables

- Counselor dashboard with full feature set

- Essay clustering and positioning tools

- AI-powered meeting summaries

- Ethics commitment documentation

### Guardrails

- No public student signup

- No student-facing pricing

- No advertising or public marketing

### Go-To-Market

- Founder-led outreach to 10–20 carefully selected counselors

- Private demos and hands-on onboarding

- Timing consideration: Target summer months (May–August) when counselors have bandwidth

### Success Metrics

- Counselor NPS ≥ 8

- Strong organic referrals within counselor networks

- Qualitative feedback validating positioning language

# Phase 2: Firm Distribution  (Months 2–4)

Objective: Scale usage through established counseling firms

Target Audience: Counseling firms with existing student rosters

### Deliverables

- Counselor View + private Student View

- Firm administration dashboard

- Per-student pricing model

- Recommended: Tiered firm packages alongside per-student options for predictable costs

### Guardrails

- No public signup available

- No direct student billing—all through firms

### Go-To-Market

- Formal firm partnership agreements

- Referral programs leveraging Phase 1 advocates

### Success Metrics

- Active students per firm (target: 50+ per partner)

- Renewal intent ≥ 80%

# Phase 3: Student Activation  (Months 4–6)

Objective: Drive direct student engagement within firm ecosystem

Target Audience: Students enrolled through counseling firms

### Deliverables

- Student dashboard with personalized insights

- Essay clustering visualization

- Task management and application timelines

### Go-To-Market

- Counselor-initiated student invitations

- Student-to-student referral program

### Success Metrics

- Weekly active rate ≥ 60%

- Time-to-first-value < 10 minutes

# Phase 4: Direct Student & Parent Growth  (Month 6+)

Objective: Platform expansion to consumer market

Target Audience: Parents and students outside existing firm relationships

### Deliverables

- Public signup flow

- Consumer pricing: $49–$99/month or $299–$499 annually (with launch discount option)

- Counselor marketplace connecting families to professionals

### Pricing Strategy Note

Parents routinely spend hundreds on test prep and thousands on private counseling. A higher anchor price preserves future pricing power while positioning the product appropriately in the market. Consider a "founding member" or "early access" discount rather than establishing a low baseline price.

### Go-To-Market

- Content marketing targeting anxious parents

- Referral incentives for existing users

- School counselor allies and partnerships

### Success Metrics

- Paid conversion rate ≥ 5%

- 12-month retention ≥ 70%

# Strategic Recommendations

## Roadmap Strengths

- Counselor-first approach: College counseling is trust-dependent. Building credibility with gatekeepers before going D2C avoids the mistake of trying to disintermediate professionals who could be your best distribution channel.

- Ethical differentiation: The "no AI essay writing" stance positions TargetAI as trustworthy in an increasingly skeptical market.

- Phased expansion: Reduces risk by validating each stage before investing in the next.

## Areas for Consideration

- Phase 1 timing: Two months may be tight for achieving NPS ≥ 8 with enough counselors. Account for admissions seasonality—summer is ideal for onboarding.

- Competitive response: If successful, larger players (CollegeVine, Collegeadvisor.com, Naviance) may copy features. Your moat is the counselor relationship and ethical positioning—reinforce this consistently.

- Content/community angle: Consider building an audience on platforms where anxious parents gather (Reddit, Facebook groups, X) before Phase 4 to accelerate direct growth.

## Missing Elements to Address

- School Counselor Strategy: Mentioned in Phase 4 but could be valuable earlier. A free tier for under-resourced public school counselors builds goodwill and creates referral pipelines.

- Competitive Intelligence: Document key differentiators vs. specific competitors to guide sales conversations.

- Risk Mitigation: Define contingency plans if Phase 1 NPS targets aren't met or if firm adoption is slower than expected.

# Summary Timeline

| Phase | Timeline | Focus | Key Metric |
| --- | --- | --- | --- |
| 1. Credibility Pilot | Months 0–2 | Trust & validation | NPS ≥ 8 |
| 2. Firm Distribution | Months 2–4 | Scale through partners | Renewal ≥ 80% |
| 3. Student Activation | Months 4–6 | Engagement | WAR ≥ 60% |
| 4. Direct Growth | Month 6+ | Consumer expansion | Conversion ≥ 5% |

— End of Document —